# ECMP - Sprint-09 Planning Audit

### User Acceptance & Operational Readiness

Repository: main

Baseline Commit: aff1f44 - "feat: Sprint-08 production readiness (CORS, headers, logging, readiness)"

Release: v0.7 Production Readiness

Sprint Status: Sprint-08 CLOSED by CTO

Report Date: 2026-07-22

Scope: Repository audit only. No code written, no architecture changes proposed. New features, JWT/OIDC, attachments, UI redesign, and backend redesign are explicitly out of scope.

# 1. Repository Audit

This audit reviewed the backend (implementation/backend/app), frontend (implementation/frontend/src), automated tests on both tiers, CI pipelines (.github/workflows), and the documentation set (numbered folders 00-27), against the six readiness items defined in the Sprint-09 charter.

| Sprint-08 Charter Item | Status | Summary |
| --- | --- | --- |
| 1. End-to-End User Journey | PARTIAL | Full lifecycle chain (Queue-Detail-Assign-Status-Close/Reject) is wired, permission-gated, and tested at the unit level. Case-creation UI and the Reopen transition are absent (Reopen is an intentional scope exclusion). |
| 2. UAT Scenarios | PARTIAL | 6 scenarios defined and pytest-mapped, but Close/Reject, notification, and SLA-breach scenarios are missing, and execution is blocked pending SIT/UAT environment and target-auth activation. |
| 3. Operational Runbooks | PARTIAL | Startup, health verification, and incident playbooks exist (DEV/CI scope). Shutdown procedure and log-inspection procedure are missing. Backup/DR is documented but undrilled. |
| 4. Error Recovery | PARTIAL | Structured error envelope and transactional outbox are solid. No retry/backoff, no idempotency keys, no offline handling on either tier, and no graceful shutdown. |
| 5. Performance Baseline | PARTIAL | Route-level lazy loading exists; bundle analysis is opt-in only. No API latency baseline, no load testing, no CI performance gate. |
| 6. Accessibility Review | PARTIAL | Manual ARIA attributes are well applied in shared components. No automated accessibility testing or linting exists to prevent regressions. |

Detailed evidence for every sub-item is in Section 8 (Implemented / Partial / Missing table).

# 2. Gap Analysis

## 2.1 Journey and workflow gaps

- No case-creation UI exists in the frontend - the Created state is reachable only via direct API call or seed data. This breaks the user-facing E2E journey at its first step.

- Reopen (Closed to Reopened) is intentionally excluded from the active workflow configuration (FRD-002 section 8). This is a scope decision, not a defect, but it means Close/Reject is effectively terminal today.

## 2.2 UAT gaps

- No named UAT scenario exercises Close or Reject specifically - only generic valid/invalid transition scenarios exist.

- Notification delivery and SLA-breach behavior have no UAT scenarios; both are explicitly deferred in the UAT Plan backlog.

- UAT cannot execute in its current form: the plan's own prerequisites (section 1) state the SIT/UAT environment and target-authentication phase are not yet active.

## 2.3 Operational gaps

- There is no documented shutdown procedure - only startup is covered.

- There is no dedicated log-inspection procedure; log access is described only incidentally inside incident playbooks (e.g. "traceback in uvicorn terminal", "docker logs ecmp-postgres").

- Backup, DR, and restore procedures are documented targets (RTO 4h / RPO 15min) but have never been drilled - restore verification is a prerequisite the runbook itself flags as required before UAT.

- Escalation is a static role matrix (L1/L2/L3), not an on-call rotation.

## 2.4 Error recovery gaps

- No client-facing idempotency keys and no retry/backoff logic exist anywhere in the backend - a network blip during a mutation has no built-in recovery path beyond the user manually retrying.

- The frontend explicitly disables react-query retries (retry: false) and has no offline detection or offline banner - a dropped connection surfaces as a generic error, not a distinguishable "you're offline" state.

- No graceful shutdown logic exists in the backend lifespan handler - in-flight outbox writes are not explicitly drained on shutdown.

## 2.5 Performance gaps

- There is no API latency baseline, no load-testing tooling (k6/Locust), and no CI performance gate on either tier.

- Bundle-size visibility exists (rollup-plugin-visualizer) but is opt-in and unenforced; there is no performance-test evidence beyond Sprint-05 screenshots.

## 2.6 Accessibility gaps

- ARIA usage in shared components (ErrorBanner, Toast, ConfirmDialog, EmptyState) is genuinely solid, but nothing in CI verifies it - no jest-axe, no axe-core, no eslint-plugin-jsx-a11y - so a future change can silently regress accessibility with no automated signal.

# 3. UAT Readiness Report

The UAT Plan (13 Test Strategy/ECMP_UAT_Plan_v0.1.md) defines two waves. Wave 1 covers case creation (UAT-S1), case retrieval (UAT-S2), and audit/outbox verification (UAT-S3). Wave 2 covers assignment (UAT-S4), status transitions - valid and invalid (UAT-S5), and Customer 360 read with masking (UAT-S6, itself marked deferred). All six map to concrete pytest test cases (TC-001 through TC-010) in the Test Case Catalog.

What is not covered: a scenario specifically exercising Close, a scenario specifically exercising Reject, notification delivery (TC-020), and SLA-breach detection (TC-030) - the catalog itself marks these as backlog / not scheduled in plan v0.1.

Readiness verdict: the scenarios that exist are well-specified and traceable to automated tests, but the plan cannot be executed as real user acceptance testing today. The plan's own prerequisites section states the SIT/UAT environment and the target authentication architecture (ADR-012) are not yet active - UAT is currently exercised only as backend pytest coverage, not as an end-user validation exercise.

# 4. Operational Readiness Report

Coverage against the four required runbook topics:

- Startup - documented and usable (uvicorn, docker compose, alembic commands in the Runbook Slice and both READMEs).

- Shutdown - not documented anywhere in the repository.

- Incident handling - six playbooks (P1-P6) cover service crash, DB unavailability, outbox backlog, migration failure, SLA breach, and notification failure, each with symptom/diagnosis/mitigation/escalation steps. Scope is explicitly DEV/CI, not production.

- Log inspection - not documented as a standalone procedure; only incidental references inside playbook steps.

Health verification is implemented and tested: GET /health (liveness) and GET /health/ready (readiness, with a real database ping and 503 on failure) both exist and are covered by automated tests (test_prod_readiness.py).

Backup/DR/restore strategy is documented with concrete targets (RTO 4h, RPO 15min per DEC-005) but is explicitly labeled "Planned" - no restore drill has been executed, and the restore-verification procedure itself lists a successful drill as a precondition for UAT sign-off.

Deployment readiness: the Production Deployment Checklist is a real, usable pre-release gate (CI green, health/readiness checks, security headers, JSON logs, CORS), and rollback is defined via Alembic downgrade plus redeploy of the previous commit. A full production build (Dockerfile, container registry, secrets vault) remains gated behind ADR-007 activation and is out of Sprint-09 scope per the charter.

# 5. Risks

- Highest: no restore drill has been run against the documented backup/DR strategy. If a real incident required restoration, the first attempt would be untested - this directly blocks the runbook's own UAT-readiness precondition.

- High: no client-facing idempotency keys or retry/backoff logic. A user who submits a mutation during a network blip has no guaranteed-safe way to retry, and duplicate submission is a possibility during real-user testing.

- Medium: no shutdown procedure or graceful-shutdown code path. An operator stopping the service under load has no documented safe sequence, and in-flight outbox rows are not explicitly drained.

- Medium: no automated accessibility or performance testing in CI. Both are currently protected only by manual diligence, so regressions during Sprint-09 work would not be caught automatically.

- Medium: UAT cannot run as genuine user acceptance testing until the SIT/UAT environment and target-auth phase are active - the current auth model is static dev/CI bearer tokens, a documented known limitation.

- Low: no case-creation UI. If real users are expected to create cases (not just act on seeded ones), this is a functional gap in the journey, not just a testing gap.

# 6. Acceptance Criteria (proposed for Sprint-09)

- AC-1: A documented, tested shutdown procedure exists in the Operations Runbook, covering both the backend service and local infrastructure (docker compose down sequence).

- AC-2: A log-inspection procedure is added to the runbook, describing where structured logs land in each environment and how to query them by request_id/correlation_id.

- AC-3: At least one backup restore drill is executed and its result recorded against the Restore Verification Procedure, unblocking the UAT precondition.

- AC-4: UAT Plan v0.2 adds named scenarios for Close and Reject, and either schedules or explicitly re-defers notification and SLA-breach scenarios with a stated trigger.

- AC-5: A decision is recorded (ADR or DEC) on whether case creation requires a user-facing form in Sprint-09/10, or remains intentionally backend/integration-only.

- AC-6: The frontend adds a distinguishable offline/network-failure state (even a minimal banner) so users can tell "you're offline" apart from "the request failed."

- AC-7: An automated accessibility check (e.g. axe-core in CI) is added for the components already carrying manual ARIA, to guard against regression.

- AC-8: A minimal performance baseline is captured - at least one recorded API latency measurement and one frontend bundle-size snapshot - establishing a starting point for future budgets.

# 7. Technical Debt

- No connection-pool tuning or request timeouts on the backend database engine - deferred pending real load data per the Sprint-08 plan; still open.

- No client-facing idempotency-key support despite the outbox pattern already being idempotent internally - the gap is at the API boundary, not the persistence layer.

- Frontend mutation hooks use cache-invalidation-on-error rather than true optimistic updates with rollback (onMutate/context pattern) - functionally adequate today but will not scale well if latency increases.

- No E2E/integration test suite (Playwright/Cypress) on the frontend - only unit and hook-level tests exist; this was flagged as a known gap in the Sprint-07 stabilization plan and has not been addressed since.

- No component-level tests for the primary workflow surfaces (CaseQueueWorkspace, CaseDetailWorkspace, AssignActionForm, StatusActionControls, ApproveCloseForm, RejectButton) - only their supporting hooks and shared components are tested.

- Observability standard (21 Technical Standards) defines metrics (latency percentiles, error rate, outbox backlog gauge) and distributed tracing as "Planned"/"deferred" - none implemented yet; this is by design but represents accumulating debt as the system nears real users.

- No monitoring/alerting stack (Prometheus/Grafana or equivalent) - docker-compose.yml only runs Postgres with a healthcheck; there is no service container or monitoring service defined.

- No dead-code tooling (e.g. ts-prune) on the frontend - the Sprint-07 plan noted this was done manually only.

# 8. Implemented / Partial / Missing Table

Full itemized evidence table, keyed to the six Sprint-09 charter items (1 = E2E Journey, 2 = UAT Scenarios, 3 = Operational Runbooks, 4 = Error Recovery, 5 = Performance Baseline, 6 = Accessibility).

| # | Item | Status | Evidence |
| --- | --- | --- | --- |
| 1 | Case Created → Registered state + API endpoint | IMPLEMENTED | app/main.py POST /v1/cases; workflow.py CASE_STATUSES |
| 1 | Queue view (list/filter cases) | IMPLEMENTED | GET /v1/cases; CaseQueueWorkspace.tsx, QueueFilterBar.tsx |
| 1 | Case creation UI (agent-facing form) | MISSING | No CreateCaseForm found in frontend/src/features; creation assumed backend/seed-only |
| 1 | Detail view | IMPLEMENTED | GET /v1/cases/{id}; CaseDetailWorkspace.tsx |
| 1 | Assign action | IMPLEMENTED | POST /v1/cases/{id}/assign; AssignActionForm.tsx, useAssignCase.ts |
| 1 | In Progress / Pending Review transitions | IMPLEMENTED | POST /v1/cases/{id}/status; StatusActionControls.tsx |
| 1 | Close / Reject actions | IMPLEMENTED | ApproveCloseForm.tsx, RejectButton.tsx; workflow transition rules |
| 1 | Reopen (Closed → Reopened) | MISSING | Explicitly excluded from active config per FRD-002 §8 (by design, not a defect) |
| 1 | Illegal transition rejection | IMPLEMENTED | InvalidTransitionError / InvalidStateError → HTTP 409; tests in test_lifecycle.py |
| 1 | Role/status-gated action visibility (frontend) | IMPLEMENTED | permissions.ts + permissions.test.ts |
| 2 | UAT scenarios: create, get, assign, transition, audit/outbox | IMPLEMENTED | ECMP_UAT_Plan_v0.1.md UAT-S1-S5 |
| 2 | UAT scenario for Close/Reject specifically | MISSING | Only generic valid/invalid transition scenario exists, not Close/Reject-named |
| 2 | UAT for notifications, SLA breach, Customer 360 | MISSING | Deferred to later wave per UAT Plan section 3 |
| 2 | UAT executable today (environment/auth readiness) | MISSING | UAT Plan section 1: blocked on SIT/UAT environment and target-auth phase not yet active |
| 3 | Startup procedure | IMPLEMENTED | ECMP_Runbook_Slice_v0.1.md section 1; backend/frontend README quick starts |
| 3 | Shutdown procedure | MISSING | No stop/shutdown procedure documented anywhere in runbook set |
| 3 | Incident handling playbooks | IMPLEMENTED | 6 playbooks P1-P6 (crash, DB down, outbox backlog, migration failure, SLA breach, notification failure), DEV/CI scope |
| 3 | Log inspection procedure | MISSING | Only ad hoc references to terminal/docker logs inside playbooks; no dedicated procedure |
| 3 | Health verification | IMPLEMENTED | GET /health, GET /health/ready documented and tested |
| 3 | Backup / DR / restore drill | PARTIAL | Strategy documented (RTO 4h/RPO 15min), marked 'Planned' - no restore drill executed |
| 4 | Structured error envelope | IMPLEMENTED | app/errors.py; test_error_envelope.py |
| 4 | Transactional outbox for mutation safety | IMPLEMENTED | OutboxModel written in same transaction as case/audit; idempotent per row |
| 4 | Client-facing idempotency keys | MISSING | No idempotency-key handling on API requests |
| 4 | Retry / backoff logic (backend) | MISSING | No retry/backoff found anywhere in codebase |
| 4 | Offline detection / retry UX (frontend) | MISSING | queryClient retry:false, no backoff; no navigator.onLine usage; no offline banner |
| 4 | Manual retry action on failed panels | IMPLEMENTED | AsyncPanel.tsx / ErrorBanner.tsx retry action; cache invalidation on INVALID_STATE errors |
| 4 | Connection pool tuning / timeouts | MISSING | SQLAlchemy engine uses defaults; no pool_size/timeout config |
| 4 | Graceful shutdown handling | MISSING | FastAPI lifespan has startup only; nothing after yield |
| 5 | Route-level code splitting | IMPLEMENTED | React.lazy/Suspense in routes/router.tsx |
| 5 | Bundle size analysis | PARTIAL | rollup-plugin-visualizer available via npm run analyze; no enforced budget/CI gate |
| 5 | API latency baseline / load testing | MISSING | No k6/Locust or load-test artifacts anywhere in repo |
| 5 | Frontend performance test artifacts | PARTIAL | Only Sprint-05 screenshots in verification/; none for Sprints 06-08 |
| 6 | Manual ARIA in shared components | IMPLEMENTED | role=alert/status/alertdialog, aria-live, aria-modal across ErrorBanner, Toast, ConfirmDialog, EmptyState |
| 6 | Keyboard navigation coverage | PARTIAL | 68 aria-/role-/tabIndex-/onKeyDown occurrences found; not systematically verified |
| 6 | Automated accessibility testing | MISSING | No jest-axe/axe-core in devDependencies; no eslint-plugin-jsx-a11y in .eslintrc.cjs |